## Slide 1
skyforce / RSEE4
2010/09/30
Weekly Report

## Slide 2: CCTv3 Improvement Research - Status
Progress
  AUO 11307 Platform
Problem
  UI移植
Future Plan
  AUO 11307 Platform
  Auto Adjust Color Database
  Dim Grey Fix: Find Reasonable Target White

## Slide 3: GUI Architectures
Forms and Controls
  It doesn't have a common name. It's a familiar architecture because it was the one encouraged by client-server development environments in the 90's - tools like Visual Basic, Delphi, and Powerbuilder.
  The form observes the controls and has handler methods to react to interesting events raised by the controls.
Model View Controller
  Make a strong separation between presentation (view & controller) and domain (model)
  Divide GUI widgets into a controller (for reacting to user stimulus) and view (for displaying the state of the model). Controller and view should (mostly) not communicate directly but through the model.
  Have views (and controllers) observe the model to allow multiple widgets to update without needed to communicate directly .

## Slide 4: UI移植
Purpose
  Hue中缺乏的色塊顯示功能
  將C3D中的UI移植到Hue使用, 包括
    Color Picker
      色彩選擇
      色彩轉換模擬
      色塊顯示
    Color Adjust
      HSV調整
使用TFrame做UI移植
  節省系統資源, 避免重複設計相同UI
  建立可重複使用的物件，就如同視覺化繼承一個 TForm 一樣。
  使C3D與HUE透過TFrame可共用UI。
Color Picker
Replace
Replace
Color Adjust

## Slide 5: UI移植
UI的移植過程
  將TForm內的部分元件組合獨立成為TFrame
  將TForm的事件處理中:
    與TFrame內相關的UI事件保留在TFrame內
    與TFrame內無關的UI事件改以事件監聽(Listener)處理, 降低UI間的耦合性
    將原本Forms and Controls分離成為Model View Controller模式(因耦合性高, 部份元件無法達成), 降低UI與Logic間的耦合性
TForm
TFrame
func() {....}
handle
alter
alter
Listener
register
fire
Handler
listen() {....}

## Slide 6
 |  |  |  | 2010 Aug |  |  |  | 2010 Sep |  |  |  | 2010 Oct |  |  | 
List | Item | Start | End | 8/2 | 8/9 | 8/16 | 8/23 | 9/6 | 9/13 | 9/20 | 9/27 | 10/4 | 10/11 | 10/18 | 10/25
CCTv3 | 下視角亮度差 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Dim Grey Fix | 10/9 | 11/8 |  |  |  |  |  |  |  |  |  |  |  | 
 | -可調整Dim Target White功能實作 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | -低灰階異色threshold實驗 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | -最適Dim Target White自動產生 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Non-stable CCT (B116XW03) |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | -面板特性解析 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Workbook | 11/9 | 11/12 |  |  |  |  |  |  |  |  |  |  |  | 
PD Issue | Non-stable CCT (12306) |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | -特性解析 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
AUO-11307 Platform | HSV manual-adjustment revised | 8/25 | 9/13 |  |  |  |  |  |  |  |  |  |  |  | 
 | color engine toolkit integrated | 9/14 | 9/17 |  |  |  |  |  |  |  |  |  |  |  | 
 | Sharpness/CM/HSV/CCT verification | 9/14 | 9/17 |  |  |  |  |  |  |  |  |  |  |  | 
Color Database | color engine auto-toolkit | 9/20 | 10/8 |  |  |  |  |  |  |  |  |  |  |  | 
 | -gamut mapping | 9/20 | 9/21 |  |  |  |  |  |  |  |  |  |  |  | 
 | -embedded in CM/HSV auto-toolkit | 9/20 | 10/8 |  |  |  |  |  |  |  |  |  |  |  | 
 | color database | 9/20 | 10/8 |  |  |  |  |  |  |  |  |  |  |  | 
 | color engine SOP | 10/8 | 10/8 |  |  |  |  |  |  |  |  |  |  |  |